SELF-HOSTED LLM CLUSTER

Implementation Plan v3 — Kubernetes-First

Lenovo P1 Gen3  ·  64 GB RAM  ·  T1000 4 GB  ·  k3s + llama.cpp

Start 2 Nodes → Scale  ·  Precise · Fast · Tunable · On-Premise  |  2026

Table of Contents

1.  Project Goal & Principles

2.  Hardware

3.  Architecture

4.  Technology Stack

5.  Model Strategy

6.  Phase 1 — OS, Drivers & k3s Cluster

7.  Phase 2 — llama.cpp Container & GPU Scheduling

8.  Phase 3 — Serving Stack (Ingress + Load Balancing)

9.  Phase 4 — Fine-Tuning & Model Management

10.  Phase 5 — Scaling to More Nodes

11.  Performance Expectations

12.  Customisation & Tuning

13.  Risks & Mitigations

1. Project Goal & Principles

Build a self-hosted LLM cluster that works as a single unified machine. The cluster runs capable, fast, and precise language models that can be fine-tuned and customised on proprietary data. Kubernetes (k3s) is the foundation from day one — even with just 2 nodes — so every node added later requires zero architectural changes.

Core Requirements

| Requirement | Detail |
| --- | --- |
| Self-hosted & on-premise | No cloud dependency. All data, models, and compute stay local. |
| Kubernetes from day one | k3s on 2 nodes. Same architecture scales to 2, 5, 10, 20+ nodes without changes. |
| Capable LLMs | Run 7B–13B parameter models with high-quality output. |
| Fast inference | GPU-accelerated via llama.cpp CUDA offloading inside containers. |
| Precise & tunable | Fine-tune on custom data; adjust prompts, temperature, context window. |
| Single API endpoint | Kubernetes Service exposes one stable endpoint regardless of node count. |
| Automatic failover | If a node goes down, Kubernetes reschedules pods automatically. |
| Scalable | Add a node: join k3s, label it, pods schedule automatically. |

Why Kubernetes from Day One?

| Concern | Answer |
| --- | --- |
| Is k3s overkill for 2 nodes? | No. k3s is a single binary, uses ~500 MB RAM, and runs fine on 64 GB nodes. |
| What do we gain immediately? | Automatic pod restarts, GPU resource scheduling, rolling model updates, one API endpoint. |
| What do we gain when scaling? | Add a node in 5 minutes. No nginx config changes. No manual service management. |
| What about complexity? | k3s is the simplest Kubernetes distribution. 2-3 kubectl commands to get started. |

2. Hardware

Per-Node Specification (confirmed)

| Component | Specification | Notes |
| --- | --- | --- |
| CPU | Intel Core i7 vPro 10th Gen | 6-core / 12-thread, up to 5.0 GHz boost |
| RAM | 64 GB DDR4 | Excellent for KV cache, fine-tuning overflow, and OS+k3s overhead |
| GPU | NVIDIA Quadro T1000 Max-Q | 4 GB GDDR6 VRAM, 896 CUDA cores, CUDA 12 capable |
| Storage | 512 GB–1 TB NVMe SSD | OS + k3s + container images + GGUF model files |
| Network | 1 GbE Intel I219-LM | Sufficient for MVP; upgrade path via USB-C 10GbE adapter |
| Display | node-00 has screen | All other nodes are headless |
| OS | Ubuntu 22.04 LTS | Headless server install on all nodes |
| Power | ~45–65 W under load | ~90–130 W total for 2-node MVP |

Node Roles

| Node | Hostname | IP | Role |
| --- | --- | --- | --- |
| Node 0 | node-00 | 192.168.10.10 | k3s control plane + worker + admin access (has screen) |
| Node 1 | node-01 | 192.168.10.11 | k3s worker (headless) |
| Node N | node-0N | 192.168.10.1N | k3s worker (headless) — add as needed |

2-Node MVP Additional Hardware

| Item | Qty | Notes |
| --- | --- | --- |
| 5- or 8-port 1GbE managed switch | 1 | e.g. TP-Link TL-SG105E (~€25) |
| Cat6 Ethernet cables (2 m) | 2 | One per node to switch |
| USB boot drives (16 GB) | 2 | Ubuntu Server install |
| Power strip (4-outlet) | 1 | Both nodes + switch |

3. Architecture

The cluster uses k3s as the control layer from day one. llama.cpp runs inside a container as a Kubernetes DaemonSet — one pod per node, each with exclusive access to the node GPU. A Kubernetes Service with nginx Ingress exposes a single stable API endpoint to clients.

Architecture Diagram

Client (app / browser / API)
           |
  [nginx Ingress Controller]  http://192.168.10.200/   <-- single stable endpoint
           |
  [Kubernetes Service: llama-service :8080]
    /              \
[llama-pod node-00] [llama-pod node-01]  ...  [llama-pod node-0N]
  GPU: T1000 4GB      GPU: T1000 4GB           GPU: T1000 4GB
  llama-server:8080   llama-server:8080         llama-server:8080

  k3s control plane: node-00  |  workers: node-01 ... node-0N
  Subnet: 192.168.10.0/24  |  MetalLB pool: 192.168.10.200-220

Key Kubernetes Objects

| Object | Kind | Purpose |
| --- | --- | --- |
| llama-server | DaemonSet | One llama.cpp pod per node. Each pod gets 1 GPU (nvidia.com/gpu: 1). |
| llama-service | Service (ClusterIP) | Stable internal endpoint. Routes to all healthy llama pods. |
| llama-ingress | Ingress | Exposes the service on port 80 via nginx ingress controller. |
| llama-config | ConfigMap | Model path, server flags, system prompt. Update without rebuilding image. |
| model-storage | HostPath volume | GGUF model on each node NVMe at /opt/llama.cpp/models/. Fast, no NFS needed. |

Why DaemonSet?

A DaemonSet ensures exactly one llama pod runs on every GPU node automatically. When you add a new node and label it, the DaemonSet schedules a pod there with no manual intervention. Throughput scales linearly: 2 nodes = 2x capacity, 5 nodes = 5x capacity.

Scaling: What Changes When You Add a Node?

| Action | What Kubernetes Does Automatically |
| --- | --- |
| Join new node to k3s | Node appears in kubectl get nodes |
| Label node: nvidia.com/gpu=true | DaemonSet schedules llama pod on new node |
| Pod becomes Ready | Service automatically includes new pod in load balancing |
| Nothing else needed | Cluster capacity increases, no config changes required |

4. Technology Stack

| Layer | Component | Version | Role |
| --- | --- | --- | --- |
| OS | Ubuntu Server | 22.04 LTS | Base OS, headless on all nodes |
| GPU | NVIDIA Driver | 535+ | T1000 Max-Q support |
| GPU | CUDA Toolkit | 12.3 | GPU compute runtime |
| GPU | nvidia-container-toolkit | latest | GPU passthrough into k3s containers |
| Kubernetes | k3s | v1.29+ | Lightweight Kubernetes (single binary, ~500 MB RAM) |
| GPU scheduling | NVIDIA Device Plugin | v0.14+ | Exposes nvidia.com/gpu resource to k3s scheduler |
| Networking | Flannel (built into k3s) | default | Pod-to-pod networking across nodes |
| Load balancing | MetalLB | v0.14+ | Bare-metal LoadBalancer for external IP assignment |
| Ingress | nginx Ingress Controller | v1.9+ | HTTP routing and load balancing across llama pods |
| Inference | llama.cpp (llama-server) | latest | CUDA-accelerated LLM inference, OpenAI-compatible API |
| Registry | registry:2 (local) | latest | Private container registry on node-00 |
| Fine-tuning | HuggingFace + PEFT + TRL | latest | QLoRA fine-tuning on custom data |
| MLOps (scale) | KubeFlow | v1.8+ | Add at 5+ nodes: job scheduling, pipelines, model registry |
| Monitoring | Prometheus + Grafana | latest | Cluster and GPU metrics (add after MVP is stable) |

5. Model Strategy

With 4 GB VRAM and 64 GB RAM per node, llama.cpp splits model layers between GPU and CPU using the -ngl flag. The 64 GB RAM is a major advantage: it allows running 13B models with GPU+CPU split, and provides headroom for fine-tuning with QLoRA.

Recommended GGUF Models

| Model | Quant | File size | -ngl | VRAM | RAM overflow | Quality |
| --- | --- | --- | --- | --- | --- | --- |
| Llama 3.1 8B Instruct | Q4_K_M | ~4.7 GB | 35 (all GPU) | ~4.5 GB | 0 GB | Very good — recommended start |
| Mistral 7B Instruct v0.3 | Q4_K_M | ~4.1 GB | 35 (all GPU) | ~4.1 GB | 0 GB | Excellent instruction following |
| Llama 3.1 13B Instruct | Q4_K_M | ~7.5 GB | 20 (GPU+CPU) | ~4.0 GB | ~3.5 GB | Best quality, slightly slower |
| Phi-3 Mini 3.8B | Q4_K_M | ~2.3 GB | 35 (all GPU) | ~2.3 GB | 0 GB | Fastest, good reasoning |
| CodeLlama 7B Instruct | Q4_K_M | ~4.1 GB | 35 (all GPU) | ~4.1 GB | 0 GB | Code generation & automation |

Start with: Llama 3.1 8B Instruct Q4_K_M. All 35 layers fit on the T1000 GPU. Fast (~18-25 t/s per node), high quality, best fine-tuning base. Source: bartowski/Meta-Llama-3.1-8B-Instruct-GGUF on HuggingFace.

6. Phase 1 — OS, Drivers & k3s Cluster (2 Nodes)

Estimated time: 3–5 hours. Goal: both nodes running Ubuntu with NVIDIA drivers and a healthy k3s cluster.

1.1 OS Installation

Flash 2x USB drives with Ubuntu Server 22.04 LTS. Disable Secure Boot in BIOS on both nodes.

Install Ubuntu Server on node-00: hostname=node-00, static IP=192.168.10.10/24, SSH enabled, no GUI.

Install Ubuntu Server on node-01: hostname=node-01, static IP=192.168.10.11/24, SSH enabled, no GUI.

On both nodes: sudo apt update && sudo apt upgrade -y

Add /etc/hosts entries on both nodes: 192.168.10.10 node-00 and 192.168.10.11 node-01.

Generate SSH key on node-00 and copy to node-01: ssh-keygen -t ed25519 && ssh-copy-id ubuntu@node-01

1.2 NVIDIA Drivers & CUDA (both nodes)

wget https://developer.download.nvidia.com/compute/cuda/repos/ubuntu2204/x86_64/cuda-keyring_1.1-1_all.deb
sudo dpkg -i cuda-keyring_1.1-1_all.deb && sudo apt update
sudo apt install -y nvidia-driver-535 cuda-toolkit-12-3 nvidia-container-toolkit
sudo reboot
nvidia-smi  # expect: Quadro T1000, 4096 MiB, Driver 535.x

1.3 Install k3s

# node-00: install k3s SERVER (control plane + worker), disable built-in traefik
curl -sfL https://get.k3s.io | sh -s - --write-kubeconfig-mode 644 --disable traefik

# Get node token for workers
sudo cat /var/lib/rancher/k3s/server/node-token

# node-01: install k3s AGENT
curl -sfL https://get.k3s.io | K3S_URL=https://192.168.10.10:6443 K3S_TOKEN=<TOKEN> sh -

# node-00: verify cluster
kubectl get nodes -o wide  # both nodes STATUS=Ready

1.4 Configure nvidia-container-toolkit for k3s containerd

# On ALL nodes: configure containerd runtime for NVIDIA
sudo nvidia-ctk runtime configure --runtime=containerd
sudo systemctl restart k3s          # node-00
sudo systemctl restart k3s-agent    # node-01

# Verify
grep -A5 'nvidia' /var/lib/rancher/k3s/agent/etc/containerd/config.toml

1.5 Deploy NVIDIA Device Plugin

kubectl apply -f https://raw.githubusercontent.com/NVIDIA/k8s-device-plugin/v0.14.0/nvidia-device-plugin.yml

# Wait for DaemonSet pods
kubectl get pods -n kube-system -l name=nvidia-device-plugin-ds

# Verify GPU resource visible on each node
kubectl get nodes -o json | grep -A4 'nvidia.com/gpu'
# Expect: "nvidia.com/gpu": "1" per node

1.6 Deploy MetalLB

kubectl apply -f https://raw.githubusercontent.com/metallb/metallb/v0.14.3/config/manifests/metallb-native.yaml
kubectl wait --namespace metallb-system --for=condition=ready pod --selector=app=metallb --timeout=90s

# Configure IP pool
cat <<EOF | kubectl apply -f -
apiVersion: metallb.io/v1beta1
kind: IPAddressPool
metadata:
  name: cluster-pool
  namespace: metallb-system
spec:
  addresses:
  - 192.168.10.200-192.168.10.220
---
apiVersion: metallb.io/v1beta1
kind: L2Advertisement
metadata:
  name: cluster-l2
  namespace: metallb-system
EOF

1.7 Validate GPU Scheduling

kubectl run gpu-test --image=nvidia/cuda:12.3.0-base-ubuntu22.04 \
  --restart=Never --limits='nvidia.com/gpu=1' -- nvidia-smi
kubectl logs gpu-test  # expect: T1000 4096 MiB
kubectl delete pod gpu-test

Phase 1 Acceptance Criteria

| Check | Expected Result |
| --- | --- |
| kubectl get nodes | Both nodes: STATUS=Ready |
| nvidia-smi on both nodes | T1000, 4096 MiB, Driver 535.x |
| kubectl get nodes (GPU capacity) | nvidia.com/gpu: 1 on each node |
| GPU test pod logs | nvidia-smi output showing T1000 |
| MetalLB pods | All Running in metallb-system namespace |

7. Phase 2 — llama.cpp Container & GPU Scheduling

Estimated time: 2–3 hours. Goal: llama.cpp running as a Kubernetes DaemonSet with one GPU-accelerated pod per node.

2.1 Build llama.cpp on Each Node

# Run on ALL nodes
sudo apt install -y build-essential cmake git
git clone https://github.com/ggerganov/llama.cpp /opt/llama.cpp
cd /opt/llama.cpp && cmake -B build -DGGML_CUDA=ON
cmake --build build --config Release -j$(nproc)
mkdir -p /opt/llama.cpp/models
./build/bin/llama-server --version  # verify

2.2 Download Model to All Nodes

# node-00: download
pip install huggingface_hub
huggingface-cli download bartowski/Meta-Llama-3.1-8B-Instruct-GGUF \
  Meta-Llama-3.1-8B-Instruct-Q4_K_M.gguf --local-dir /opt/llama.cpp/models/

# Sync to workers
rsync -avz --progress /opt/llama.cpp/models/ ubuntu@node-01:/opt/llama.cpp/models/

2.3 Create Namespace and ConfigMap

kubectl create namespace llm

cat <<EOF | kubectl apply -f -
apiVersion: v1
kind: ConfigMap
metadata:
  name: llama-config
  namespace: llm
data:
  MODEL_PATH: /opt/llama.cpp/models/Meta-Llama-3.1-8B-Instruct-Q4_K_M.gguf
  N_GPU_LAYERS: "35"
  CONTEXT_SIZE: "4096"
  PARALLEL: "4"
  PORT: "8080"
EOF

2.4 Deploy llama-server DaemonSet

cat <<EOF | kubectl apply -f -
apiVersion: apps/v1
kind: DaemonSet
metadata:
  name: llama-server
  namespace: llm
spec:
  selector:
    matchLabels:
      app: llama-server
  template:
    metadata:
      labels:
        app: llama-server
    spec:
      containers:
      - name: llama-server
        image: ubuntu:22.04
        command: ["/opt/llama.cpp/build/bin/llama-server"]
        args: ["-m","/opt/llama.cpp/models/Meta-Llama-3.1-8B-Instruct-Q4_K_M.gguf",
               "-ngl","35","-c","4096","--host","0.0.0.0",
               "--port","8080","--parallel","4","--cont-batching"]
        ports:
        - containerPort: 8080
        resources:
          limits:
            nvidia.com/gpu: 1
            memory: 16Gi
          requests:
            memory: 8Gi
        volumeMounts:
        - name: llama-bin
          mountPath: /opt/llama.cpp
        livenessProbe:
          httpGet:
            path: /health
            port: 8080
          initialDelaySeconds: 30
          periodSeconds: 15
      volumes:
      - name: llama-bin
        hostPath:
          path: /opt/llama.cpp
          type: Directory
EOF

kubectl get pods -n llm -o wide -w  # watch pods come up

Phase 2 Acceptance Criteria

| Check | Expected Result |
| --- | --- |
| kubectl get pods -n llm | One llama-server pod per node, STATUS=Running |
| Pod logs | 'llama server listening' on :8080, 'offloaded 35/35 layers to GPU' |
| Health check via pod IP | curl <pod-ip>:8080/health returns {"status":"ok"} |
| GPU usage | nvidia-smi shows ~4 GB VRAM used on each node |

8. Phase 3 — Serving Stack (Ingress + Load Balancing)

Estimated time: 1 hour. Goal: a single stable API endpoint at http://192.168.10.200/ that load-balances across all llama pods.

3.1 Deploy nginx Ingress Controller

kubectl apply -f https://raw.githubusercontent.com/kubernetes/ingress-nginx/controller-v1.9.6/deploy/static/provider/baremetal/deploy.yaml
kubectl wait --namespace ingress-nginx --for=condition=ready pod \
  --selector=app.kubernetes.io/component=controller --timeout=120s

# Patch to use MetalLB LoadBalancer (gives clean port 80 endpoint)
kubectl patch svc ingress-nginx-controller -n ingress-nginx \
  -p '{"spec":{"type":"LoadBalancer"}}'
kubectl get svc -n ingress-nginx  # MetalLB assigns 192.168.10.200

3.2 Create Service and Ingress

cat <<EOF | kubectl apply -f -
apiVersion: v1
kind: Service
metadata:
  name: llama-service
  namespace: llm
spec:
  selector:
    app: llama-server
  ports:
  - port: 8080
    targetPort: 8080
  type: ClusterIP
---
apiVersion: networking.k8s.io/v1
kind: Ingress
metadata:
  name: llama-ingress
  namespace: llm
  annotations:
    nginx.ingress.kubernetes.io/proxy-read-timeout: "300"
    nginx.ingress.kubernetes.io/proxy-send-timeout: "300"
spec:
  ingressClassName: nginx
  rules:
  - http:
      paths:
      - path: /
        pathType: Prefix
        backend:
          service:
            name: llama-service
            port:
              number: 8080
EOF

3.3 Test the Cluster Endpoint

# Single endpoint, load balanced across all llama pods
curl http://192.168.10.200/v1/chat/completions \
  -H 'Content-Type: application/json' \
  -d '{"model":"llama","messages":[{"role":"user","content":"Hello!"}]}'

# Failover test: delete one pod, requests still served
kubectl delete pod -n llm -l app=llama-server --field-selector spec.nodeName=node-01
curl http://192.168.10.200/health  # still returns ok
kubectl get pods -n llm -w  # watch pod restart automatically

Phase 3 Acceptance Criteria

| Check | Expected Result |
| --- | --- |
| Single endpoint test | curl http://192.168.10.200/v1/chat/completions returns LLM response |
| Load balancing | Requests distributed across both node pods |
| Failover test | Delete one pod; requests still served; pod auto-restarts |
| Auto-recovery | Restarted pod rejoins load balancing automatically |

9. Phase 4 — Fine-Tuning & Model Management

Fine-tune the base model on your own data and deploy the result as a rolling update across the cluster. Zero downtime during model swap.

Fine-Tuning Workflow

Prepare dataset in JSONL format: {"instruction": "...", "output": "..."} per line. Minimum 100 examples.

Install fine-tuning dependencies on node-00: pip install torch transformers datasets peft bitsandbytes trl accelerate

Run QLoRA fine-tuning script on node-00 (uses GPU + 64 GB RAM). Expect 1-4 hours for 1000 examples.

Merge LoRA adapters: AutoPeftModelForCausalLM.from_pretrained('./output').merge_and_unload()

Convert to GGUF: python /opt/llama.cpp/convert_hf_to_gguf.py ./merged_model --outtype q4_k_m --outfile finetuned-Q4_K_M.gguf

Test locally: ./build/bin/llama-cli -m finetuned-Q4_K_M.gguf -ngl 35 -p 'Test prompt' -n 128

rsync new GGUF to all nodes: rsync -avz finetuned-Q4_K_M.gguf ubuntu@node-01:/opt/llama.cpp/models/

Update ConfigMap MODEL_PATH and trigger rolling restart:

kubectl patch configmap llama-config -n llm --type merge \
  -p '{"data":{"MODEL_PATH":"/opt/llama.cpp/models/finetuned-Q4_K_M.gguf"}}'

# Rolling restart: one pod at a time, cluster stays available
kubectl rollout restart daemonset/llama-server -n llm
kubectl rollout status daemonset/llama-server -n llm

# Rollback if needed
kubectl rollout undo daemonset/llama-server -n llm

10. Phase 5 — Scaling to More Nodes

Adding a new node takes approximately 30 minutes. The DaemonSet automatically schedules a new llama pod on the new node with no other changes required.

Adding a New Node (10 Steps)

Install Ubuntu Server 22.04 on new node. Set hostname=node-0N, static IP=192.168.10.1N.

Add new hostname/IP to /etc/hosts on all existing nodes and the new node.

Install NVIDIA driver 535 + CUDA 12 + nvidia-container-toolkit. Reboot. Validate with nvidia-smi.

Build llama.cpp with CUDA on the new node (same cmake commands as Phase 2.1).

rsync model files from node-00: rsync -avz node-00:/opt/llama.cpp/models/ /opt/llama.cpp/models/

Configure nvidia-ctk for containerd: sudo nvidia-ctk runtime configure --runtime=containerd

Join the new node to k3s: curl -sfL https://get.k3s.io | K3S_URL=https://192.168.10.10:6443 K3S_TOKEN=<TOKEN> sh -

Verify node is Ready: kubectl get nodes

DaemonSet automatically schedules llama pod on new node. Watch: kubectl get pods -n llm -o wide

New node starts receiving traffic automatically via the Service. No other changes needed.

Scaling Milestones

| Nodes | Add These Components | Reason |
| --- | --- | --- |
| 2 (MVP) | k3s + DaemonSet + nginx Ingress + MetalLB | This document. Full Kubernetes from day one. |
| 3–5 | Ansible playbook for node provisioning | Automate the 10-step add-node process |
| 5+ | KubeFlow Pipelines + Training Operator | Manage fine-tuning jobs as Kubernetes workloads |
| 5+ | MLflow + MinIO | Experiment tracking and model artifact storage |
| 8+ | Upgrade to 10GbE switch + NICs | If model rsync or inter-pod traffic becomes a bottleneck |
| 10+ | k3s HA control plane (3 control nodes) | Eliminate single point of failure on node-00 |
| 10+ | Prometheus + Grafana + DCGM Exporter | Full GPU and cluster observability |

11. Performance Expectations

| Model | Quant | -ngl | t/s per node | t/s 2 nodes (parallel) | Notes |
| --- | --- | --- | --- | --- | --- |
| Llama 3.1 8B | Q4_K_M | 35 | ~18–25 | ~36–50 | Recommended start |
| Mistral 7B | Q4_K_M | 35 | ~20–28 | ~40–56 | Fastest 7B |
| Llama 3.1 13B | Q4_K_M | 20 | ~8–12 | ~16–24 | Best quality, GPU+CPU split |
| Phi-3 Mini 3.8B | Q4_K_M | 35 | ~35–45 | ~70–90 | Fastest overall |

Throughput scales linearly with nodes for concurrent users. Each node handles its own requests independently. Adding a 3rd node adds another ~18-25 t/s of parallel capacity.

12. Customisation & Tuning

All tuning parameters are stored in the llama-config ConfigMap. Change a value, rolling-restart the DaemonSet — no image rebuild needed.

| Parameter | Effect | Recommended |
| --- | --- | --- |
| -ngl N | GPU layers offloaded. Higher = faster, more VRAM. | 35 for 8B Q4_K_M (all layers) |
| -c N | Context window. Larger = more memory per slot. | 4096 default; 8192 if needed |
| --parallel N | Concurrent request slots per pod. | 4 (safe for 64 GB RAM) |
| --cont-batching | Batch multiple requests in one forward pass. | Always enable |
| --temp 0.x | Sampling temperature. Lower = more precise. | 0.1–0.3 for factual/automation tasks |
| --repeat-penalty | Reduces output repetition. | 1.1 default |
| system prompt | Sets model persona and behaviour. | Customise per use case in ConfigMap |

13. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| T1000 4 GB VRAM too small for a specific model | Low | Use Q4_K_M + lower -ngl to split to 64 GB RAM; or switch to smaller model |
| node-00 control plane failure | Low | Promote node-01 to control plane; add HA control plane at 10+ nodes |
| Pod crash loop (OOM or driver issue) | Low | Kubernetes auto-restarts pod; livenessProbe detects and restarts on hang |
| Model quality insufficient | Medium | Fine-tune on domain data (Phase 4); or upgrade to 13B model |
| NVIDIA driver / containerd incompatibility | Low | Pin driver version; test nvidia-ctk config before deploying DaemonSet |
| 1 GbE bottleneck | Low | Only affects model rsync (one-time); inference is fully local per node |
| Fine-tuning OOM on 64 GB RAM | Low | Reduce batch size to 1, enable gradient checkpointing, use Q4 base model |